SHEFFIELD PLANNING COMMISSION

Town Hall, Sheffield Vermont 05866

MEETING MINUTES

DATE/TIME: 17 December 2025, 1800 hours

ATTENDEES: Carolyn Crankshaw, Keith Ballek, Bobbie Bristol, Biff Mahoney,

Carolyn called the meeting to order at 1805hrs.

- From the agenda:

  - Minutes of 8-20, and 10-15: Motion (Biff/Bobbie) to approve passed

  - Updates:

    - Sidewalk Project: Al briefed the progress so far:

      - Fuss and O’Neill (F&O) actively working on the flyer for the 13 January local concerns meeting

      - UVM archeo to perform their review next April

      - NVDA did come up with good traffic counts from 2024 and NVDA and VTrans will perform another count this spring

      - Al checked the water line situation and passed info to F&O

      - Good start on a questionnaire for the public to make comments

      - Meeting advertising to include FPF, C-R, public notices, e-mail blast from the town clerk, and in-person flyer drop at doors and mailboxes

    - Village Center Mapping: Carolyn will work with NVDA and Sam Perron on criteria for the size of the center, and delineation of the perimeter for specific mapping requirements

  - Review of Meetings Attended:

    - Carolyn attended the NVDA fall board meeting and relayed the many projects the association is working, including the Tru-Temper site on Concord Ave in St J. Minutes of the meeting attached below

    - Carolyn attended A Vermont Resilience planning meeting sponsored by the Climate Action group. They have a long list of possible projects and solutions the town may be interested in.

    - Act 181 and Tier 3 progress: Carolyn attended the second annual meeting of the Caledonia County Natural Resource Conservation District (CCNRCD). They also have many resources available to the town, and the thought is to develop an outline of information sources and links for the town to use to take advantage of their programs and assistance. So far, the impact of 181 on the town is minimal- Al to send out the letter he received from Liam (NVDA)- attached below.

  - Other Business: Carolyn briefed the need for a questionnaire to get feedback on how residents want to use a revitalized Town Hall

  - Meetings schedule for 2026: (Every other month, third Wednesday, 6 PM, Town Hall) 18 February, 15 April, 17 June, 19 August, 21 October, 16 December. Also there will be other meetings on on-going projects like the sidewalk- save the date- 13 January for the local concerns meeting!

- Meeting adjourned at 1915 hours.

Respectfully submitted,

Al Robertson