To: St. Martin of Tours Pastoral Council

Subject: Liaison Report From the Finance Council– September 2025 Meeting

Note: This report was prepared prior to the release and approval of the Finance Council meeting minutes.

August 2025 Financials

Envelop collections exceeded the budget by $19K year to date.  Investment income exceeded the budget by $8K year to date.  Net Operating Income was $3K year to date.  Net Income shows a deficit of $884 for the year.

Capital and Maintenance Projects

Water issues in the church basement – A contractor was located to perform a test using dye to discover where the leak is occurring.  The results of the test should be known soon. If the contractor doesn’t have an issue finishing the repairs in winter, the project should be completed by the end of the year.  A cistern will also be installed to collect excess water which will then be pumped out.

School Windows – This project has been completed,

Stained Glass Window Project – The remaining windows and the exit door will be completed in the next several months for a total project cost of $59K.

LED Sign – The base for the sign has been installed.  We are waiting for the electrician to complete their portion of the project before the remaining steps can be finished.

Parking Lot – We need to make sure there’s no water leakage under the parking lot.  The school water issues need to be resolved before this project is undertaken.

Respectfully submitted,

Kevin Beck