***Meeting Minutes are in Draft Form until Approved by the Board***

KIRBY SELECTBOARD MEETING

September 14, 2026 6:00 PM

The Selectboard met at the Kirby Town Hall on September 14th, 2026. The meeting was called to order by Chairperson Keith Isham at 6:00 p.m.

Those present were: Selectpersons:

Keith Isham, Jeff Hayes, Mike Bickford

Erin Patoine – Town Clerk

John Ohina – Road Foreman

Keith Wooster – FEMA representative

Marty Etter – Planning Board

Additions – Martin Etter was in attendance to represent the Planning Board. He requested that the Selectboard change the number of members on the Planning board from seven, down to five. Keith Isham also suggested that there be a stipend for town volunteer boards, including the Planning board. This will likely need to be voted at town meeting.

No pending appeals certificate was delivered to Town clerk from Listers.

North Kirby bridge will be closed as of Monday, September 21st. This is the third town road to be consecutively closed, as the time frame for road construction is running out. There is also additional pending work on the Ridge Road at the top of Red Village.

Visitor- Keith Wooster was in attendance to let the Selectboard know that the bridge 4 reimbursement has been approved and he is hoping we will see $225,000 sometime in October. He also brought FEMA paperwork stating that Kirby needs to submit a culvert for reimbursement that was installed by Lyndon without Selectboard approval during 2024 emergency flooding work. Kirby also needs to submit a retroactive ANR permit for the work.

Keith Isham made the motion to approve the minutes from the August 3rd Selectboard meeting. Seconded by Jeff Hayes. So Voted.

Construction update – Nate Sicard sent an email stating that the Town Hall bridge construction site required more concrete than originally quoted. He is asking the Selectboard to approve an additional approximately 40,000 to accommodate the additional costs. He will have an exact number for the next meeting.

The Selectboard discussed a road access permit on a house that is pending sale. The homeowner was asked in 2023 to meet with the Road Foreman and Road Commissioner about concerns with a driveway that wasn’t installed according to the road access permit. The homeowner did not attend the meeting, and the Selectboard stated that he does need to comply with what is written on the permit.

The Selectboard signed a grant agreement for Burroughs Road.

Road Report – John stated that roads are holding up well with the detours in place. He has a helper working on a CDL permit so he can start training.

Overload permits were signed by Mike Bickford for Carrara, CCS, and Barrett.

A cemetery deed was signed for Ken Hayes.

Delinquent tax update – Tax Collector hasn’t received anything for the Bassett property. Tax Sale will resume after November 2nd.

The Selectboard signed orders for bills.

The next regular Selectboard meeting will be held Monday, October 5th at 6 pm.

Keith Isham made the motion to adjourn. Seconded by Jeff Hayes. Meeting adjourned at 7:16 pm.

Respectfully submitted, Town Clerk