TOWN OF MANVILLE

REGULAR COUNCIL MEETING

NOV 4, 2025

The meeting was called to order at 6:00 pm by Mayor Richard Ladwig.

Those in attendance were Richard Ladwig, Darlene Adams, Walter (Fred) Krieger, Chuck Sides, Logan Heth, Cliff Sides, Kerry Knittel, Rose Fadness, William Burt, Everett Mitts, Kenny Jensen, by phone Billy Hite.

Pledge of Allegiance was given.

Minutes of the last meeting were read. A motion was made to approve the minutes as read 1st by Chuck, 2nd by Billy, all approved.

Vouchers were reviewed, a motion was made to approve the vouchers as presented, 1st by Darlene, 2nd by Fred, all approved.

COMMUNITY COMPLAINTS/COMMENTS: none

COMMITTEE REPORTS:

- Maintenance- Cliff was busy last week helping Badger. Loenbro has been here for the past three days connecting all the new wiring for the new system. The propane tank is ready to connect to the new generator. The Generac people will need to come and do their programing.

- Water-Water sample was taken today and delivered to Casper. EPA has been in touch with Steve about the PFAS testing. They will be making an appointment early in the new year.

OLD BUSINESS:

- Pump house wall-someone will be here this week to take pictures and give them to a subcontractor that does stucco work

- PO Contract-Greg agrees with the verbal plan. Logan will draw up a contract.

- Water construction update- Concern expressed by council some of the work will not be able to get done by the deadline if we are buried in snow. There is an antenna on the new tank. The altitude valve is still not working properly. No word on the bullet (agitator).

NEW BUSINESS:

- Kenny Jensen-He asked about the street that runs beside his property if maybe he could buy it since it was not used much. After discussion by the council, we will not sell it.

- Sewer construction update- Badger was here last week running a camera through the main sewer lines. We found out that the lines are in worse condition then thought. They are broken, have tree roots growing in them and even grass. We are waiting for the MRG meeting to see if we get the funding to do the laterals.

- LGLP board member elections-Council was provided paperwork from LGLP with three nominations that were running along with their qualifications. Discussion was held, the council voted by a unanimous vote that the town would vote for Brad Basse.

MAYOR’S REPORT:

- Richard thanked the staff for all the hard work and dedication they have been providing.

PUBLIC COMMENT:

- Everett was interested in the progress on the new tank. This information was provided during the meeting.

- Fred had reached out for information on getting the new tank painted with a scenery picture. He read the information. Cliff brought out that it was not possible at this time since the tank had water in it. Tanks can only be painted when they are empty. Fred was instructed to reach out to Cheyenne, find out who did their painting and how it was done then share at a later date.

With no further business a motion was made to adjourn the meeting, 1st by Darlene, 2nd by Billy, all approved.              The meeting was adjourned at 6:48 pm.

APPROVED EXPENSES

8756	Westco		    383.37		8757	NEA			914.43

8758	Billy Hite	      69.27		8759	Chuck Sides		  69.26

8760	Cliff Sides	  1491.63		8761	Darlene Adams	   69.27

8762	Fred Krieger	      69.27		8763 	Kerry Knittel		  401.73

8764	Richard Ladwig  753.98		8765	Rose Fadness		1999.94

8769   Visionary	      69.63		8770	Steve Kant		  131.60

8771	Rose Fadness	        7.15		8772	Allbright		  333.59

8773	TDS		  1341.60		8774	ClerkBooks		  200.00

8775	VISA		    288.36		8776	Energy Labs		    63.00

8777	Ind Chem Lab	    787.90		8778	Apex Energy		2450.00

8779	NAPA		       9.98		8780	Summit Fire		1022.98

TOTAL EXPENSES $12,927.94

Posted 11-6-25      RF