Team Snap One – Implementation plan – MCBA and 5-Tool Baseball

MAY – Setup

Week 1 - Kickoff – confirm TeamSnap One for MCBA and 5-Tool

Week 2 - Sign contract with Brooke May 13

Confirm modules we will use in TeamSnap One:

Registration & Payments

Rosters and Schedules

Tournament brackets

Communication

Admin & data entry

Website design

Week 3 – Data Audit – Work with TeamSnap One onboarding specialist

Export from old system:

Players, parents, teams, coaches

Past registrations

Contact information

Identify:

Duplicate users

Missing emails

Bad data

Week 4 – System Setup Begins

Inside TeamSnap One:

Set up:

Season Fall 2026

League structure (divisions, age groups, # of teams)

Configure user roles (admin, coach, parent)

Create online forms and waivers

Registration + Payments

Build registration forms:

Player Name, Parent names

Contact information

Age

Team name

Waivers

Payment options for teams?

Create invoice – may pay by check or ACH e-check

JUNE – Build + First Migration

Scheduling Setup - onboarding

Configure:

League structures

Game types

Input sample schedules

Week 1 – First Data Migration (TEST)

Import:

Users

Teams

Validate:

Duplicates

Missing links (parent ↔ player)

Week 2 and 3 – Create Websites

Set up: Work with TeamSnap One to create Websites

Email communications

Website links

Week 4 – work with new website

Simulate real life:

Register a player

Assign to team

Generate schedule

Send communication

Process payment/refund

JULY – Testing + Training (Critical Phase)

Admin Testing

Registrations

Team creation

Clean data again

Communication and training on new website

Train coaches on:

Rosters

schedules

Availability tracking

Game reporting

Provide simple guides

Prepare communications to users

Finalize: Registration forms

AUGUST – GO LIVE + PARALLEL RUN

Open registration in TeamSnap One

Begin scheduling in new system

Old system → read-only (if possible)

Monitor:

Payments

Registrations

Scheduling issues

Parallel Run

Validate:

Data accuracy

Communicate with coaches

Confirm payment options

Aug 31 – Shutdown Export/archive old system

Where Projects Usually Fail (Avoid These)

❌ Waiting too long to test scheduling

→ Do it in June, not July

❌ Trying to migrate everything

→ You likely only need:

Active users

Current season data

❌ Poor communication to 600 users

→ Send:

“What’s changing”

“What you need to do”

“When”

📣 Communication Plan (Simple but essential)

Send 3 emails:

Mid-July: “New system coming”

Late July: “Here’s how to use it”

Go-live week: “Registration is open”

🧠 Pro Tip for TeamSnap One

Don’t try to perfect:

Custom fields

Complex reporting

Edge-case workflows

👉 Get registration + rosters + scheduling + payments working cleanly

Everything else can be optimized after August.