## Slide 1: EDM.06 Managing the Defect Process Day to Day

## Slide 2: Introduction
If you have followed the advice set out in earlier sessions, you will now have
  A good format against which to raise issues
  Workflows which push different types of issue to different people throughout their lifecycle
  Reports and metrics which let you see how things are progressing and highlight problems before they get too large
But unless you put all of these things to proper use the time and energy you have spent developing them will be largely wasted

## Slide 3: Getting a return on your investment
This session will however show you how all these earlier elements should now combine (if used properly) to deliver a defect management process which
  Delivers issues to the right people
  Makes sure that the most important issues are looked at first
  Tracks issues through the process and highlights blockages if they occur
  Provides stakeholders with timely and accurate updates about the status of the delivery

## Slide 4: Delivering issues to the RIGHT people
As suggested earlier in this course you should initially assign all issues of a particular type to the manager of the team who will be responsible for its resolution
So
    Defects go initially to the Lead Developer
    Change Requests go the relevant stakeholder(s) for review
    Training Issues go to the head of the training team
    Blocking Issues go initially to the team in which the issue appears to lie

## Slide 5: Delivering issues to the RIGHT people
This should generally be enough to ensure that the relevant team manger gives the issue to the person best placed to deal with it taking relevant experience and availability into account
Signs that this may NOT be happening are as follows
  Specific members of a team have a lot more or a lot fewer issues assigned to them than the other members of the team
  There is no obvious correlation between the technical expertise of the assignee and the complexity of the issues which they are being assigned
  Tickets seem to “stick” with some assignees much longer than the norm
  New tickets are being assigned to people who are sick or on holiday
In each and every case there may be a legitimate reason for what you seeing , but equally there may an problem present which needs resolving before it gets worse

## Slide 6: Delivering issues to the RIGHT people
If you think there is an issue in this area I would
  Discuss your concerns privately with the team lead and if there are issues work with them to fix the problems you have revealed
  If this fails to fix the situation I would suggest a quiet chat with the Program Manager to check what he wants the next step to be….

## Slide 7: Making sure the right issues get looked at first
Generally speaking, the biggest issues are often the most complex and therefore take longer to fix
But these are the issues which are most critical to the success of the delivery
So when reviewing progress, you should always check for the following
  That critical and high issues are being worked on before other issues assigned to that person
  That developers don’t pad out 1 critical issue with 5 or 6 more minor issues from the same area
Developers will say it is more efficient to do that, but they will be wrong as any time spent working on medium and low issues in preference to critical and high issues is time which be focused on the areas of greatest criticality not the tickets the developer finds easiest to address
And if things go to plan there should be plenty of time in the weeks immediately befoe go live for less vital issues to be worked in and fixed

## Slide 8: Tracking Issues through the Process
Your test management tool should tell the date at which an issue entered its current status. If an issue has not moved for more than 5 working days and there is no explanation as to why on the ticket you should
  Check with the person it is assigned to as to what the problem is
  Escalate the problem to project management if you decide additional help is required in getting the issue moved forward
You should also check to see if issues are being repeatedly passed back and forth between development and test as this may also be a sign that the process is broken in some way.

## Slide 9: Highlighting Blockages if they occur
On a regular basis run a report which shows what team each open issue is assigned to
If one team seems to have an unusually large % of the total it is probably worth checking WHY with the manager of that team
This may reveal a problem within the team or sometimes a blockage elsewhere (for example large numbers of issues remain with developers at “Fixed” status because it has improved impossible to install the latest release into test)
This is a topic covered in much more detail in the following Amadori course
https://www.amadori.co.uk/defectchurn