## Slide 1
Chuck Fuller: Texas Asphalt Pavement Association
Quality Pavement Through Communication

## Slide 3
P
N
P
ositive
uetral
oison

## Slide 4
"Nothing Bad Happens Until Something Bad Happens."

## Slide 5
Including Management
Goal is Non-Stop Paving
Balanced Paving
COMMUNICATION
PAVING IS A TEAM PROJECT

## Slide 6
Submit a written QCP before the mandatory pre-paving meeting Receive approval of the QCP before the beginning of production. Include the following items in the QCP:
QUALITY CONTROL PLAN (QCP)
DEVELOP & FOLLOW
  Project Personnel “Certifications
  Production “Asphalt Plant”
  Transporting “Trucking”
  Placement “Laydown”
  Compaction “Rolling”

## Slide 7
AGENDA FOR ASPHALT
PRE-PAVING MEETING
  Project Information
  Project Staffing
  Project Materials
  Production - Sampling - Testing
  Placement - Sampling - Testing
  Construction Procedures
  (Phasing - Ride Quality)

## Slide 8
PROJECT
INFORMATION
  Roadway
  County
  Location
  Start Date
  Producer
  Crew Placing

## Slide 9
PROJECT
STAFFING
  Owner Engineer
  Owner Project Manager
  Owner Inspector
  Contractor Super
  Contractor Quality Control
  Plant Supervisor
Escalation Ladder

## Slide 10
PRODUCTION
  QCP Approved
  Mix Design Approved
  Lot Size - Testing
  Binder - Testing
  Reporting Timeframe

## Slide 11
PLACEMENT
  Min. - Max. Lift Thickness
  Min. - Max Temperatures
  Density Locations
  Exempt Areas
  Segregation
  Mix Tickets - Yield

## Slide 12
CONSTRUCTION
PROCEDURES
  Phasing
  Traffic Control
  Building Edge
(Driveway - Intersection)
  Ingress - Egress
  Surface Irregularities
  Straight Edge

## Slide 13
PAVING PLAN,
WIDTHS, OFFSETS, & THICKNESSES

## Slide 14
BALANCE PRODUCTION,
DELIVERY, COMPACTION, & SMOOTHNESS

## Slide 15
BALANCE PRODUCTION, DELIVERY,
COMPACTION, & SMOOTHNESS
Balance-Production-Rates
QR code

## Slide 16
TRANSFER MIXTURE INTO PAVER AVOIDING
SEGREGATION & SPILLAGE

## Slide 17
PAVER
OPERATIONS

## Slide 18
QUALITY LONGITUDINAL
AND TRANSVERSE JOINTS

## Slide 19
Some unique issues that can be discussed and agreed upon before construction
  Contractor doesn’t want to throw mix away
  Owner wants a smooth, durable, long-lasting pavement
  Discuss before pavement work begins
  Discuss payment options

## Slide 20
ALL-HANDS PLAN

## Slide 21
ALL-HANDS PLAN
  PROJECT SPECIFICS
  ESCALATION LADDER

## Slide 22
ALL-HANDS PLAN
  PRODUCTION SIZE
  POINTS OF DISCUSSION

## Slide 23
ALL-HANDS PLAN
  WHAT IF?

## Slide 24
ALL-HANDS PLAN
  DAILY DEBRIEF

## Slide 25
PAVEMENT PREP FOR OVERLAYS & MAINTENANCE WORK
  Physically look at pavement structure
  If repair is needed - look for the cause
  Understand the need to repair
  Utilize the tools in the toolbox
  If not corrected be aware of the consequences

## Slide 26
TOP 5 TAKEAWAYS
Communication
1
Quality Control Plan
2
Escalation Ladder
3
Resource Page
4
All Hands (Debrief)
5

## Slide 27
WHAT DO
YOU SEE?

## Slide 28
WHAT DO
YOU SEE?

## Slide 29
WHAT DO
YOU SEE?

## Slide 30
WHAT DO
YOU SEE?

## Slide 31
WHAT DO YOU SEE?

## Slide 32: Parking lot with RAS
WHAT DO YOU SEE?

## Slide 33: Asphalt Paving Industry Knowledge Transfer Visit, October 26-28, Central Texas –TxAPA, TxDOT , TTI and the AAPA
WHAT DO YOU SEE?

## Slide 34: Bastrop SH 21
WHAT DO YOU SEE?

## Slide 35
WHAT DO YOU SEE?

## Slide 36
WHAT DO
YOU SEE?

## Slide 37
Chuck Fuller
512-657-7970
Send us an email
chuckfuller61@gmail.com
Questions?