## Slide 1
Southern Significant Event Fast Facts – Wessex
Event details:
Location, date and time: RTJ1 21m 41ch – 19/05/2026 at 06:17hrs
Who was involved? Southwestern Railway Train and Grinding Equipment.
Details:
  The driver of 2R18 (05:39 Salisbury – Romsey) reported striking an object on the Up-test valley line on the Approach to Redbridge Junction.
  The driver believes that this may be engineering equipment left behind from the overnight Possession (WON item 135) ELR: RTJ1 – 21m 43ch.
  It was discovered that a piece of grinding equipment had been left out on the track after the worksite was handed back and possession completed.
Any injuries and updates on persons involved? No
Could the safety of the workforce have been impacted? No, possession handed back. No onboard injuries reported.
Initial causes identified:
Failure to remove equipment from track prior to handback.​
Ineffective communication.​
Inadequate confirmation/checks.
Immediate Action Taken:
ES, COSS & Welders Stood down
For Cause Screening completed
Statements taken
Evidence Gathered
72-hour review completed – 21/05/2026
Key issues for the investigation to consider:
Communication and Briefing between the ES and COSS, and PICOP to ES.​
Verification and Confirmation Process that site is clear for the passage of trains.
Potential impact of time pressure. ​
Ongoing assessment of safety critical competencies within the supply chain.​
Lack of situational awareness.
Could this happen in other locations? Yes
DCP: Eric Woodward
Level of investigation: L2
Appointed Lead Investigator: Yes
Incident Reference: SE-00046518
Note: This document contains information understood d to date (72hrs post incident) and information may change following investigation