# risk assessment &

# Method Statement

Alport Farm

Overton Common

Malpas

Cheshire

SY14 7DG

# Site Specific Method Statement

### Location:				Florence Academy Stoke on Trent

Project Title: 			            Hydro-seeding

Issue Number:				01

Compiled by:				James Thomson

Company Position:			Director

### Date Compiled: 			28/1/27

### Date Issued: 				3/11/27

Project Details

Description of work to be undertaken:

The scope of works to be carried out by CDTS North and West Ltd comprises of landscaping the surrounding verges and paths to a newly constructed retail area.

Please read this document carefully and implement the requirements of this method statement.

Project Technical Details

Name of Contractor(s)    			CDTS North and West Ltd

Address Details:	Alport Farm Overton Common Malpas Cheshire SY14 7DG

### Supervisor Responsible on Site: 		John Davies

### Client:						Gavin Jones

### Principal/Main Contractor:			Bowmer Kirkland

### Manager Responsible for Safety on Site: 	Richard Buck

Estimated Duration Of Work (Weeks):		As Per Contract Agreement

### Commencing:					4/11/25

Completion: 					As Per Programme

| Risk Assessment & Method Statement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ### Risk Assessment Ref. CDTS/RAMS/01 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Contract Location: Stoke On Trent |  |  | ### 2.0 Issue Date: 3/11/25 Signature: JDT |  |  |  |  |  |  |  |  |  | 3.0 Issued By: J. Thomson |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | RISK RATING & POTENTIAL FOR HARM F Fatality 5 M Major 4 7Days 3 MI Minor 2 N None injury 1 |  |  |  |  |  |  |
| 4.0 General Activities / Scope of Work |  |  | 5.0 Risks/Hazards: |  |  |  |  |  |  |  |  |  | Probability |  | Severity |  | Risk |  |  |
| Landscaping the surrounding verges and paths to a newly constructed retail area using tractor hydro seeder An experienced Foreman who will liaise with the principal contractor’s site manager / client will supervise all works. |  |  | - Inhalation of dust E C - Manual Handling E C - Slips, trips and falls E C - Moving parts P E C V - Eye injury from flying particles E C - Traffic & Pedestrians P E C V - Overhead Power Lines E C |  |  |  |  |  |  |  |  |  | 3 3 3 3 3 3 3 |  | 5 5 3 5 4 5 5 |  | 15 15 9 15 12 15 15 |  |  |
| Persons at Risk | Probability |  |  | Severity |  |  | 5 | 4 | 3 | 2 | 1 |  |  |  | 8-25 Not Acceptable |  |  |
|  |  |  |  |  |  |  | L | Pr | Po | R | I |  |  |  |  |  |  |
| P – Public | Likely (L) 5 |  |  | 5 |  | F | 25 | 20 | 15 | 10 | 5 |  |  |  |  |  |  |
| E – Employee | Probable (Pr) 4 |  |  | 4 |  | Ma | 20 | 16 | 12 | 8 | 4 |  |  |  | 1-6 |  |  |
| C – Contractor | Possible (Po) 3 |  |  | 3 |  | 7day | 15 | 12 | 9 | 6 | 3 |  |  |  | Acceptable |  |  |
| V – Visitor | Remote (R) 2 |  |  | 2 |  | Mi | 10 | 8 | 6 | 4 | 2 |  |  |  |  |  |  |
|  | Improbable (I) 1 |  |  | 1 |  | No | 5 | 4 | 3 | 2 | 1 |  |  |  |  |  |  |
| Control Measures to Reduce Risks: Risk Control Systems (RCS) and Workplace Precautions (WP) Risk Control Systems in operation: Daily / Weekly inspections, Audits, Reviews, Safety Checks, Recording and Monitoring, Site Safety Tours. Workplace Precautions in operation: Safety Signs, Barriers, Fixed Fencing, Guards, Protective Equipment, Personal Protective Clothing, Overall Prevention Policies, Training, Toolbox Talks, Site Inductions, Risk Assessments and Method Statements. - Work planned in advance, consideration given to cutting equipment & transportation of post driver. - COSHH, manual handling and PPE assessments will be available for materials and tools used. - Safe access and egress to be maintained when working near occupied premises or footpaths. - Material deliveries are to correspond with the work activities, deliveries and storage areas are to be monitored and controlled to reduce / remove trip hazards and damage to loads. - Signs, barriers and alternative safe routes will be used to give warning of access closures and alternative safe routes where appropriate. - Manual handling assessments and safe lifting techniques are to be adopted. - Work sequences will be planned and defined by the Site Manager. - Work will be co-ordinated to reduce risks to third parties from trip hazards, notably materials and tools left unattended on public access thoroughfare or a failure to comprehensively sign / barrier works. - Work shall be monitored to ensure the safety of operatives and those who may be affected. - Site Manager to monitor manual handling techniques and ensure that physical and mechanical lifts are not exceeded, Other Precautions: All Electrical Tools used will be PAT tested, inspected and recorded. Noise assessments will be carried out were applicable. The tools selected for use will not exceed the Meter per second calculation with personal exposure above 8hrs. Manual handling assessments to be completed were practical all loads above 20kgs will be carried by 2 operatives or mechanical transported. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6.0 Tools/Equipment/Labour Resources Required: - Small hand tools (shovel, rake etc) - Tractor & seeder attachment |  |  |  |  |  | 7.0 PPE Requirements: - Head Protection As per site rules (Mandatory) - Face/Eye Protection if there is a possibility of projectile objects. - Hearing Protection where levels exceed 80 dBA - Hand/Arm Protection Gloves to be worn. - Safety Boots at all times (Mandatory) - Dust masks FPP3 as min where activities generate dust. - Hi Visibility Clothing as per site rules (Mandatory) |  |  |  |  |  |  |  |  |  |  |  |
| 8.0 Access to the Place of Work - All employees, contractors and visitors to the site will use the designated parking areas. - All employees, contractors and visitors will attend the site induction carried out by The Company. - All employees, contractors and visitors will register their presence within the daily site register. - All employees, contractors and visitors will use the designated pedestrian and vehicle route when accessing and egressing the working areas. - All persons will comply with site rules in the wearing of personal protective equipment. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9.0 Access Equipment To Be Used - All site rules and conditions must be strictly adhered to and any person failing to do so will be subject to CDTS North and West Ltd disciplinary action and may be removed from site. - The company Site Manager / Foreman will ensure that all working areas and means of access / egress are clear and free from obstruction; on discovery of any obstruction caused by other trades he will ensure the area is made safe immediately. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10.0 Details Work Sequence *Where required the company will provide risk assessments to all persons who may be exposed to any hazards from either theirs or others operations.*This should include Noise, Vibration, Lifting operations and Environmental hazards. - Fill approximately one third of Hydroseeder with water and commence agitator. - Slowly add Groweb binder at 2.5g/m². - Add Groweb mulch at 100g/m² before tank is two thirds full. - Add seed as specified. - Mix tank contents until slurry is homogeneous. - Continue mixing during transport to site (hydroseeder pulled by tractor/Land Rover) and during application. - Spray evenly onto soil surface either from the canon mounted on top of the platform or using hoses attached to the hydroseeder. - After 1st load applied, measure areas treated and adjust fertiliser/seed if required for further tank loads. - Ensure area is not tracked upon subsequent to application and prior to germination. - On completion of the work, ensure surplus materials are removed and the site is left in a tidy state. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11.0 Plant and Equipment to be Used Mechanical and Electrical. Tractor & hydro seeding attachment |  |  |  |  |  | Make sure: - the tractor rear and side(s) are fitted with protective glazing, metal mesh or polycarbonate guards of a size/strength specified by the hedge cutter manufacturer to protect the operator against thrown debris or parts; - the tractor mesh/polycarbonate guards are suitable for the job, undamaged and maintained in accordance with the manufacturer’s instructions; - hydraulic pipes are carefully routed to avoid damage; - you follow the manufacturer’s instructions for hitching or unhitching the machine from the tractor; - you check that machine fittings and couplings are in good condition; - the tractor is at least the minimum weight recommended by the hedge cutter manufacturer. Use ballast as necessary. |  |  |  |  |  |  |  |  |  |  |  |
| 12.0 Materials Handling and Storage - All materials will be below the recommended guidance for manual handling lifting weight of 20kg. - All pallets of materials will be delivered as close as possible to work area. - Where the movement requires short distances operatives will use barrows or where this risk is minimal passage of materials between numbers of operatives. - Liaison between the client / principal contractor must be maintained to ensure storage is adequate and secure. - Only the minimum quantity required will be held on site. - Storage areas to incorporate appropriate safety signs and warnings. - Site Supervisor must ensure that storage facilities are adequate and are maintained to the specified standards. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13.0 Power Sources and Isolations Required include details of any Permit to Works (Hot work, Electric Isolations etc.) Local Authority permit Extra care to be taken when working near OHPL’s. The work areas shall be carefully surveyed by operator prior to commencing work. Where available information shall be obtained from the proprietor/ land owner regarding hazards present such as OHPL’s prior to commencing work. Avoid cutting too close to poles and particularly any wire tension cables. The route to be cut should be surveyed for hazardous obstacles prior to commencing work. Consider fitting devices to warn the driver of the proximity to OHPL’s and to restrict the height and reach of the machine, if necessary to maintain safety. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 14.0 Training Requirements - CPCS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 15.0 Hazardous Substances - Reference should be made to the company COSHH Assessment Manual for full details of safety requirements. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 16.0 Supervision and Coordination of Activities - The Site Manager / Foreman will manage the site activities on a daily basis and their responsibility is to control the working area and interface the company activities with the client. - Site Emergency procedures must be strictly adhered with and all site rules will apply. - The Site Manager / Foreman will have overall responsibility for the safe coordination of the company scope of works. - Where required, he will attend weekly safety coordination meetings held by the Client / principal contractor and will liaise with the all other contractors to ensure all work can be carried out in a safe manner. - He will highlight any unsafe conditions or actions and will take the appropriate actions to make the conditions safe. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 17.0 Environmental Considerations Site environmental considerations must be adhered to at all times. - Under no circumstances must any waste materials, fuels or any other contaminate be allowed to enter the drainage system. - All insulation and package materials must be kept from entering the drainage systems. - These include for general waste, timber, waste plastics and cardboard etc. and any special waste. - Noise will be kept to a minimum whilst on site. - Foul and abusive language will not be tolerated and operatives found using such language or gestures will be removed from site immediately. - Transistor radios will not be permitted on site. - The use of Mobile phones must only be used in accordance with site rules. - Fires will not be allowed on site and any burning of materials is strictly prohibited |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 18.0 Protection of the Public As far as reasonably practicable traffic must be kept to a minimum and local traffic around the perimeter of the site must be treated with care. Seeding shall not take place in proximity to children or others who may be at risk. For work at schools or premises here they may be pedestrians the proprietor shall be consulted prior to commencing seeding- suitable days and times will be established. Arrangements shall be established to ensure that seeding takes place either when the children are in class, or else outside school opening hours. In any event the areas to be seeded shall be closed and only those directly involved in the operation shall be authorised to enter the work area. The tractor shall not be left unattended at any time. The engine shall always be stopped and the keys removed whenever the machine is not in operation Consider displaying warning signs and prohibition signs to remind public to remain at a safe distance from operations. The operator is to maintain a good look out at all times for the children or members of the public. Should any member of public enter the operating vicinity of the machine, the operator shall cease operations until the aforementioned persons have passed. There shall be no passengers. Obstacle warning beacons are fitted and used at all times when operating on public highways. Where reduced visibility conditions exist, roadside operations should not take place. Suitable roadside working signs should be displayed to warn members of the public. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 19.0 Waste Disposal Arrangements - During the day debris will be collected disposed in accordance with the company procedures. - Skips have been provided and waste will be segregated and disposed into the relative skip for that waste. Following each working shift the debris will be removed and deposited into the skips provided. - The company will remove all accumulated waste and special waste to an authorised waste disposal agency. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Fire and Emergency Procedures - The fire and emergency plan and procedures given at the site induction will be strictly adhered to during the project and all site operatives will adhere to the information given. - Under no circumstances must any appliance or alarm for the use in the event of an emergency be tampered with and any abuse of such equipment will result in the offender being removed from site permanently. - When any alarm is sounded the operatives must observe the evacuation criteria and will down tools and make their way to the nearest assembly point for the site head count and will not return to the workface until the all clear has been given by the site management emergency coordinator. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 21.0 Review of Method Statement CDTS North and West Ltd site manager responsible for the works will ensure that the work area has been inspected and is free from risk of injury or that suitable and sufficient measures have been taken to comply with current health and safety legislation prior to any work being undertaken. This method statement will only be amended by the CDTS North and West Ltd site manager and authorised in agreement with CDTS North and West Ltd senior management, any such amendments will be recorded and further instruction given to each operative of the amendments. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 22.0 Communication of Risk Assessment and Method Statement - All operatives will be instructed of the risk assessment and method statement for their scope of works as part of the Tool box Talk procedures prior to commencing work. - They must ensure they fully understand the work involved, the hazards and the level of risk they may be exposed - Following instruction they each must sign the register attached - Each operative must work to the method statement, any deviation must be authorised by the CDTS North and West Ltd manager and in agreement from the client. Any operative not working to the specific method statement will be subject to disciplinary action. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| 23.0 Residual Risk Rating |  | Risks/Hazards: |  |  |  |  |  |  |  |  | Probability |  |  |  | Severity |  | Risk |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The Landscaping the surrounding verges and paths to a newly constructed retail area. ALL RISK CONTROL SYSTEMS MUST BE ADOPTED RESIDUAL RISKS (LOW) HIGH RISK POTENTIAL WITHOUT THE ABOVE CONTROLS (Those at risk have been highlighted in bold see chart below) |  | - Inhalation of dust - Manual Handling - Slips, trips and falls - Moving parts - Eye injury from flying particles - Traffic & pedestrians - Overhead power lines |  |  |  |  |  |  |  |  | 1 1 1 1 1 1 1 |  |  |  | 5 5 3 3 4 5 5 |  | 5 5 3 3 4 5 5 |
| Persons at Risk | Probability |  |  | Severity |  |  | 5 | 4 | 3 | 2 |  |  | 1 |  |  | 8-25 Not Acceptable |  |
|  |  |  |  |  |  |  | L | Pr | Po | R |  |  | I |  |  |  |  |
| P – Public | Likely (L) 5 |  |  | 5 |  | F | 25 | 20 | 15 | 10 |  |  | 5 |  |  |  |  |
| E - Employee | Probable (Pr) 4 |  |  | 4 |  | Ma | 20 | 16 | 12 | 8 |  |  | 4 |  |  | 1-6 |  |
| C – Contractor | Possible (Po) 3 |  |  | 3 |  | 7day | 15 | 12 | 9 | 6 |  |  | 3 |  |  | Acceptable |  |
| V – Visitor | Remote (R) 2 |  |  | 2 |  | Mi | 10 | 8 | 6 | 4 |  |  | 2 |  |  |  |  |
|  | Improbable (I) 1 |  |  | 1 |  | No | 5 | 4 | 3 | 2 |  |  | 1 |  |  |  |  |
| 24.0 Emergency Contacts |  |  |  |  | Name |  |  |  |  |  |  | Contact Number |  |  |  |  |  |
| Site Manager |  |  |  |  | James Thomson |  |  |  |  |  |  | 07831593775 |  |  |  |  |  |
| Safety and Environment Advisor |  |  |  |  | Seguro Management Ltd |  |  |  |  |  |  | 0800 031 5404 |  |  |  |  |  |
| Off Site Emergency Number |  |  |  |  | James Thomson |  |  |  |  |  |  | 07831593775 |  |  |  |  |  |
| Out of Hours/24 hr Emergency Number |  |  |  |  | James Thomson |  |  |  |  |  |  | 07831593775 |  |  |  |  |  |

25.0 Revision of Method Statement Details

Section 1.0

Section 2.0

Section 3.0

| Revised By | Date of Revision | Authorised By |
| --- | --- | --- |

| Risk Assessment & Method Statement Register |  |  |
| --- | --- | --- |
| ### Date | Names | Signature(s): |
| ### 3/11/25 | John Davies | JD |
| ### 3/11/25 | Henry Davies | HD |