Regular Council Meeting –Monday, October 14, 2024

Council Present: Jason Blemaster, Cathy Feighner, Jerilou Gallagher, Jim Mayer, Bob Sali & Rick Wilson

Also, Present:  Janell Dunham, Julie Henry & John Ney

President Janell Dunham called meeting to order 6:58 pm

Motioned by Rick Wilson, with the typo corrections seconded by Jason Blemaster, to accept the September 9, 2024, meeting minutes.  Motion carried.  6 – YEAS 0 – NAYS

Motioned by Jim Mayer, seconded by Cathy Feighner, to accept the agenda.  Motion carried.  6 - YEAS 0 - NAYS

Motioned by Jim Mayer, seconded by Jason Blemaster to accept the transaction report.  Motion carried.  6 – YEAS 0 – NAYS

Motioned by Cathy Feighner, seconded by JeriLou Gallagher to pay current bills including Overhead Door Invoice.  Motion carried.  6 – YEAS 0 – NAYS

DPW

Busy month.

119 inspections – compliance date due is October 16, 2024.  Spicers will be submitting the required documentation.  John stated that he met with Spicers this past Wednesday to review the documents and information that has been complied.  No lead was found!!  There were 5 unknowns, 2 with galvanized services not previous to lead, 5 unknowns not suspected of lead.  Everything is on schedule. Hydro went well, only a couple curb stops needed to be fixed due to leaks.

Plumers were in and cleaned & measured for lining on Fulton & Arnold.  Ordered lining and looking at 2 weeks.  They stated that it is in pretty bad shape.  MEC would also like to give an estimate for this job.

3 trees were cut stumps to be removed soon, their machine broke.

McKearneys have done the crack pouring.  E. Arnold & E Fulton hasn’t been packed yet

Gratiot County almost has Grant Road project done, they got water from the village and will need maybe one more day.

63 meters have been installed, slowed way down.  Julie will get another postcard out to those who have not yet contacted us for a replacement.

Sewer Authority meeting was Monday, October 7 at Fulton Township.  John has a state report that has to be submitted by October 30.

John stated that he attended the zoom meeting with Fulton Township & lawyer regarding ownership of the lagoons, however no ownership has been determined as of the meeting.

COMPTROLLER

Julie gave the council a copy of DPW Director’s contract that will be expiring December 31, 2024.  She asked that everyone look over and bring any questions, additions, to the November meeting.

It was made aware the the clothing allowance from 2022 – 2023 was not fully spent.  Jim Mayer made a motion that the 2022 – 2023 allotment be forfeited, seconded by Rick Wilson.  Motion Carried.  5 – YEAS 1 – NAY

It was brought that maybe part-time DPW should receive some funds for clothing as well, tabled until November meeting.

Bob Sali made a motion to fill out the application for the 2025 Gratiot County Parks & Recreation Grant, seconded by Jerilou Wilson.  Motion carried.  6 – YEAS 0 - NAYS

OLD BUSINESS

NEW BUSINESS

GESA Property is up for renewal.  JeriLou Gallagher made a motion to sign the new 1-year contract between GESA and Perrinton, seconded by Jason Blemaster.  Motion carried.  6 – YEAS 0 - NAYS

No further business, motion to adjourn by Bob Sali, seconded by Jerilou Gallagher.  Motion carried.

Meeting adjourned at 8:31 PM