Actions Plan for 2026  for the UPC Biodiversity Policy

Actions planned for 2026 are as follows (Agreed at the March UPC meeting):

Westfield (Uley) Common:

- Agree 5 year management plan 2025 - 2030.  This provides a medium term guide on how the land will be managed for biodiversity and public access.

- Community botanical survey.  using the quadrat methodology.  This will help to measure management interventions in future years and improvements against the baseline taken in 2025.

- Late July grass cut and rake to prevent false oat grass from reseeding.

- Autumn habitat management of Uley Common to keep back any scrub encroachment during the year.

- Level 1 Tree Inspection survey of Uley Common (post ash felling)

Millennium Green Bank:

- Brush cut and rake in March to help wildflowers to grow (suppress dominant grasses); and in late July, after the shorter species have seeded and before the dominant, taller plants go over.  This gives a chance for a richer species mix to develop in future years.

- Community botanical baseline survey using the quadrat methodology.

Shadwell Playing Field edge:

- Brush cut and rake before April to help wildflowers to grow (suppress dominant grasses); and in late July, after the shorter species have seeded and before the dominant, taller plants go over.  This gives a chance for a richer species mix to develop in future years.

- Community botanical baseline survey using the quadrat methodology.

Upper Churchyard - west part and Pauline Thomas patch:

- Brush cut (Robin Coates) and rake (UTM volunteers) before April to help wildflowers to grow (suppress dominant grasses); and in September.

Rowden copse, Mill Farm copse, Blacknest copse, Westfield Common hedge, Elcombe Farm hedge

- Continued maintenance of these planted copses, brushcut brambles and smothering vegetation

Within Village small patches managed by neighbours;

Sheepwash patch (Julian Foxon);  Top Fop Street triangle (Vicki Boroughs);  Post Office patch (Paul Hutt);  Church wall  &  Green Close triangle (David Lungley);  The Green lane (Chris Shaw):

- Brushcut and raked early Spring and early Autumn to encourage wild flowers

Wider activity:

- Develop the Uley Nature Corridors Map, by encouraging Uley gardeners to add their Wildlife Friendly gardens to it

- Hold a fundraiser Garden Party in June (hosted in The Walled Garden)

- Invite the PCC to run a ‘Put up Bird Boxes’ project

- Contact neighbour parish/town councils to share Biodiversity plans – Owlpen, Nympsfield, Coaley, Dursley

- Maintain the UTM UTM Facebook page, and UTM pages on the Cucan website, & formal UTM admin