Review of UPC Biodiversity Policy Action Plan of 2025

- Contact neighbour parish/town councils to share Biodiversity plans – Owlpen, Nympsfield, Coaley, Dursley - not done, moved to 2026 Plan

- An Article for the Village News (a) explaining the Policy, (b) to encourage private garden Wildflower Islands  DONE

- Launch a website on CUCAN with a page dedicated to the Biodiversity projects in Uley  DONE

- Invite the PCC to run a ‘Put up Bird Boxes’ project - not done, moved to 2026 Plan

- Fell Ash at the southern end of Uley Common to improve light to the grassland.  This will be undertaken by Phil Rymer in exchange for the wood product.  This was recommended action from Glorious Grasslands to improve biodiversity  DONE

- Build a dead hedge at the Southern entrance to Uley Common to prevent vehicle access to the site   DONE

- Plant new, native hedgerow all along the road border of Uley common, in line with existing scrub and keeping the prescribed verge distance from the highway.  DONE

- Brush cut the millennium bank in late July, after the shorter species have seeded, and before the dominant, taller plants go over.  This gives a chance for a richer species mix to develop in future years.   DONE

- Community baseline botanical survey of Uley Common and Millenium Bank using the quadrat methodology.  This will help to measure management interventions in future years.   DONE

- Autumn habitat management of Uley Common to keep back any scrub encroachment during the year.  DONE

- Level 1 Tree Inspection survey of Uley Common (post ash felling) - not done, moved to 2026 Plan

Additional Actions that were not Planned that have been completed during 2025:

- Uley Trees and Meadows set up formally as an ‘’Unincorporated Association’’, with a Constitution (see below) and Committee;  and with Public Liability and Trustee Liability Insurance, Bank Account, and Website (shared with Coaley Uley Climate Action Network).  This enabled grants to be applied for and therefore greater local Biodiversity  achievement.  This has also increased the number of supporting volunteers

- Grants have enabled the acquisition of two battery-powered brushcutters

- A Nature Corridors Map of the Uley locality has been established

- Shadwell Playing Field edge has been added as a Biodiversity patch, 18 tree saplings planted, and brushcutting and raking started.